Subject: Planning and Scheduling

Maximum Time Allowed: 3 hours

Instructions: Do not write on any part of the exam paper. All rough work should be done in your answer booklet. All questions carry equal marks. You are required to answer only FOUR questions

Question 1

Give an account on resource limited scheduling and time limited scheduling. [25]

Question 2

What five (5) characteristics can be identified with effective project plans? Discuss them in detail in your own words and supporting with relevant examples or scenarios. [25]

Question 3

Give a detailed account on the five (5) key dimensions of a project. The account must be in your own words and supported with relevant examples or scenarios. [25]

Question 4

What are the benefits of having a work breakdown structure? Discuss any two (2) in detail. The discussion must be in your own words and supported with relevant examples or scenarios. [25]

Question 5

In planning project activities and outcomes, consideration must be given to the needs of all project members. Discuss in detail five (5) hygiene factors (as examined in Herzberg’s theory) that must be considered by project leaders with respect to their workforce. Support your discussion with appropriate examples or scenarios. [25]

Question 6

Project definition and division of a project into constituent tasks are the first two logical steps to a practical project resource schedule. Discuss the other five (5) steps in detail. Support your discussion with appropriate examples or scenarios. [25]