Subject: Planning and Scheduling

Maximum Time Allowed: 3 hours

Instructions: Do not write on any part of the exam paper. All rough work should be done in your answer booklet. All questions carry equal marks. You are required to answer only FOUR questions

Question 1

Discuss in detail the nature of: - Replenishable resources [12.5]; and – Reusable resources [12.5]. Evaluate the role of the project team in managing each. Support your discussion with appropriate examples or scenarios.

Question 2

What is the systems development life cycle (SDLC)? Give an account on it supporting with relevant examples or scenarios. The account must be in your own words. [25]

Question 3

Give an account on the 5 key dimensions of a project. How can each of the dimensions be managed to achieve project success? Support your account with appropriate examples or scenarios. [25]

Question 4

What is the difference between resource limited scheduling and time limited scheduling? Discuss in detail, in your own words and supporting with relevant examples or scenarios. [25]

Question 5

Project definition and division of a project into constituent tasks are the first two logical steps to a practical project resource schedule. Discuss the other five (5) steps in detail. Support your discussion with appropriate examples or scenarios. [25]

Question 6

Discuss in detail, in your own words and supporting with relevant examples or scenarios two (2) benefits in the use of Critical Path Method to project managers. [25]