Subject: Project Management

Maximum Time Allowed: 3 hours

Instructions: Do not write on any part of the exam paper. All rough work should be done in your answer booklet. All questions carry equal marks. You are required to answer only FOUR questions

Question 1

What is a work breakdown structure? [15] How does it establish responsibility in a project environment? [10] Discuss in detail, in your own words and supporting with relevant examples or scenarios.

Question 2

Discuss the impact of organizational structure on project planning, execution and completion. Support your discussion with appropriate examples or scenarios. [25]

Question 3

Your department is to undertake a simple project which is to be tested, commissioned and handed over to a customer. Discuss the five stages this project will go through to arrive at its last stage. Support your discussion with appropriate examples or scenarios. [25]

Question 4

Discuss in detail two (2) ways by which the financial viability of an organization participating in a proposed project can be established. Support your discussion with appropriate examples or scenarios. [25]

Question 5

How may technological factors affect the way in which a project is managed? Discuss in detail, in your own words and supporting with relevant examples or scenarios. [25]

Question 6

What is organizational culture? How does it affect the project organization success? Discuss in detail, in your own words and supporting with relevant examples or scenarios. [25]